# Product Roadmap

Strategic Initiatives and Release Horizons

Plan product initiatives with milestones, owners, timeframes and outcomes.

## 1. Project Overview

| Project | Horizon Customer Portal Launch |
| --- | --- |
| Project Manager | Kristina Smirnova |
| Date | 2026-10-24 |

## 2. Purpose and Instructions

Record product initiatives with approved timing and measurable outcomes. Revisit priorities regularly; status labels are set manually.

## 3. Initiatives

| ID | Theme | Initiative | Expected Outcome | Owner | Time Horizon | Milestone | Status | Priority | Dependency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RM-01 | Self-service | Customer Account Portal | Reduce support contacts | Product Lead | Q4 2026 | Closed pilot on Nov 15 | In Progress | High | SSO API |
| RM-02 | Onboarding | Five-minute Initial Setup | Increase activation rate | UX Lead | Q1 2027 | Prototype validation | Planned | High | CRM API |
| RM-03 | Reliability | Critical API Monitoring | Reduce detection time | SRE Lead | Q4 2026 | Metrics review | Completed | Medium | Event service |

## 4. Period Roadmap

| ID | Initiative | Q1 | Q2 | Q3 | Q4 |
| --- | --- | --- | --- | --- | --- |
| RM-01 | Customer Account Portal | In Progress |  |  |  |
| RM-02 | Five-minute Initial Setup |  | Planned |  |  |
| RM-03 | Critical API Monitoring |  |  | Planned |  |