# DevOps Deployment Checklist

Release Readiness, Rollout and Rollback Controls

Structured deployment checklist for production readiness, rollout and rollback.

## 1. Project Overview

| Project | Horizon Customer Portal Launch |
| --- | --- |
| Project Manager | Kristina Smirnova |
| Date | 2026-10-24 |

## 2. Purpose and Instructions

Track every check with an owner and evidence. Agree on rollback steps and go/no-go gates before deploying.

## 3. Deployment Checks

| ID | Phase | Check | Owner | Evidence | Completed Date | Status | Result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DEP-01 | Backup | Latest backup verified | DevOps Lead | Checklist #110 | 2026-11-11 | Done | Verified |
| DEP-02 | Security | Secrets and access checked | DevOps Lead | Checklist #111 | 2026-11-11 | Done | Verified |
| DEP-03 | Environment | Configuration and environment validated | DevOps Lead | Checklist #112 | 2026-11-11 | Done | Verified |
| DEP-04 | Database | Database migrations tested in staging | DBA |  |  | In Progress | Pending verification |
| DEP-05 | Deployment | Production build validated | DevOps Lead |  |  | In Progress | Pending verification |
| DEP-06 | Smoke tests | Login and request creation verified | DevOps Lead |  |  | Not Started | Pending verification |
| DEP-07 | Monitoring | Metrics and alerts active | DevOps Lead |  |  | Not Started | Pending verification |
| DEP-08 | Rollback | Rollback plan ready | DevOps Lead |  |  | Not Started | Pending verification |
| DEP-09 | Post-deployment | Post-release stability checked | DevOps Lead |  |  | Not Started | Pending verification |
| DEP-10 | Sign-off | Final sign-off recorded | Kristina Smirnova |  |  | Not Started | Pending verification |

## 4. Pre-deployment Sign-off

[  ]  Rollback verified in staging

[  ]  Database migrations validated

[  ]  On-call owners and escalation confirmed

[  ]  Post-deploy smoke tests completed

## 5. Deployment Sign-off

Release Owner: _______________________     Date: __________

On-call Engineer: _______________________     Date: __________